# Open Journal System (OJS) Three-Week Implementation Guide

This document provides a complete, beginner-friendly breakdown of how to set up and configure Open Journal System (OJS) in three weeks — from installation and submission setup to editorial workflow, payments, SEO, and final deployment.

## WEEK 1: Journal Submission — Frontend Form with Upload and Metadata

Goal: Enable authors to submit manuscripts online with all required metadata (title, abstract, keywords, etc.) and upload files.

### Step-by-Step Breakdown:

1. Install OJS on your server or local machine.
   - Download from https://pkp.sfu.ca/ojs/download/
   - Create database and follow the installation wizard.
2. Create a Journal via Administration → Hosted Journals → Create Journal.
3. Assign Roles (Journal Manager, Editor, Author, Reviewer).
4. Enable Author Submissions under Settings → Workflow → Submissions.
   - Configure metadata fields and upload options.
5. Test Submission Form as Author.
6. Enable Automated Emails for submission acknowledgment and editorial notifications.
7. Test email triggers and verify successful submission flow.

### Deliverables by End of Week 1:

• Functional submission form with file upload and metadata.
• Working automated email notifications.
• Roles and workflow properly configured.

## WEEK 2: Editorial Workflow, APC Payments & SEO Optimization

Goal: Implement peer-review workflow, payment processing for article publication, and basic SEO optimization.

### Step-by-Step Breakdown:

1. Configure Editorial Roles and Workflow under Settings → Workflow → Review.
2. Test Review Process by assigning reviewers and making editorial decisions.
3. Enable Payments via Settings → Distribution → Payments.
   - Integrate PayPal or Paystack plugin for APC (Article Processing Charge).
   - Enable automatic payment receipts.
4. Customize APC details (fee amount, description, and payment instructions).
5. Configure SEO under Settings → Website → Metadata and Appearance.
   - Add meta description, keywords, and canonical URLs.
6. Generate and submit sitemap to Google Search Console.
7. Add schema and Open Graph tags for rich search visibility.

### Deliverables by End of Week 2:

• Peer review system operational.
• Payment system functional and tested.
• SEO partially configured and sitemap submitted.

## WEEK 3: SEO Finalization, Indexing, Search & Responsive Design

Goal: Finalize SEO settings, enable indexing and search tools, ensure responsive design, and prepare system for deployment.

### Step-by-Step Breakdown:

1. Finalize Metadata and SEO details (titles, descriptions, and keywords).
2. Verify sitemap indexing in Google Search Console.
3. Enable DOI under Settings → Distribution → DOI.
4. Enable Export Plugins (CrossRef, DOAJ, PubMed, OAI-PMH).
5. Configure and test OAI endpoint for indexing services.
6. Enable Search Block and advanced filters in Appearance → Sidebar Management.
7. Choose a responsive theme and test across devices.
8. Conduct full workflow testing (submission → review → payment → publication).
9. Backup database and deploy to live server.

### Deliverables by End of Week 3:

• SEO and metadata fully optimized.
• Indexing and DOI enabled.
• Search and filter working.
• Responsive design verified.
• System tested, backed up, and deployed.

## Final Summary:

Week 1 focuses on setup and submission configuration. Week 2 implements editorial workflow, payments, and SEO foundations. Week 3 finalizes optimization, indexing, and prepares the system for live deployment.